IEEE P802.11
Wireless LANs

Resolution of WG Comments on 802.11 TGm Revised PAR

Date:	March 17, 2004

Author:	Darwin Engwer
	Nortel Networks
	4655 Great America Pkwy, Santa Clara, CA 95054
	Phone: 408-495-7099
	Fax: 408-495-5615
	e-Mail: dengwer@nortelnetworks.com

Abstract

Resolution of WG comments on the proposed PAR (11-04-0058-01-0000-revised-par-802-11ma.doc) for 802.11 TGm.

The following comment was received by the 802.11 Working Group with respect to the revised TGm PAR.

"I would like to see how 802.11 plans to phase Revision and Amendment PARs.  Including meeting the requirement that a Revision must include all approved Amendments.  - Bob Grow".

TGm drafted this response:

The change in the TGm PAR to a full Revision includes the requirement that the Revision must include all Amendments ratified within 6 months of the approval of the new TGm PAR.  The new TGm PAR is expected to be approved by RevCom by June 2004.  Therefore all amendments ratified by December 2004 must be included the Revision.

Based on the current schedules of the other 802.11 Task Groups it is expected that by December 2004 the following Amendments may have been ratified:

802.11i

802.11e

802.11j

802.11k

The roll-up of the 2003 "WLAN Edition" together with all those amendments, and 802.11g, and 802.11h represents significant work and balloting.  The plan would be to complete the rolled-up Revision by September 2005, in time for ratification by RevCom in December 2005.

If that schedule holds true, then it follows that these amendments must be published after the Revision:

802.11n

802.11p (provisionally WAVE)

802.11r (provisionally Fast Roaming)

802.11s (provisionally ESS Mesh)

Motion: To adopt this [the above] response to Bob Grow’s comment on the TGm PAR change.

Moved: Terry Cole/ Haixiang He

TG Vote: Passes unanimously

The TG vote was ratified by the full 802.11 WG:  141 for, 0 against, 4 abstaining

Note: As a result of this comment and the response, NO CHANGES are required to the revised TGm PAR.